## Slide 1: Pace Project Manager andrÉ Dress
Plankton, Aerosol, Cloud, ocean Ecosystem (PACE)
Mission Overview
June 2, 2020

## Slide 2: Plankton, Aerosol, Cloud, ocean Ecosystem (PACE)
Key Mission Parameters
98° inclination; ~676.5 km altitude
  Sun-Sync (1pm MLT AN),
  2 day global coverage
Class C Mission
PRD Dec. 2022/LRD Mar. 2023
3 yearsͲ Phase E & Controlled Reentry
10 years fuel*
Spacecraft
PDR
Phase A
Decommission
Mission
CDR & LV
Award
Phase F
CY17
CY21
CY20
CY19
CY18
CY22
CY23
CY24
CY16
CY25
CY26
Phase A
Phase C
Phase D
Phase E
Phase B
Observatory I&T
OCI
PDR
Grd &
SDS
PDR
June 16, 2016
July 13, 2017
August 2019
October 2021
June 2023
PACE Science
New opportunities to monitor fisheries and respond to toxic algae blooms, and key ocean and atmosphere data for forecasting air quality and weather that will improve our understanding of Earth’s climate.
Mission Complement:
HyperSpectral Scanner
Two Polarimeter Instruments
Spacecraft Earth Pointing Platform
OBPG Science Data Segment (SDS)
Vicarious Calibration System
Mission Elements (Organization)
Competed Science Team (NASA ESD)
Vicarious Calibration (NASA ESD)
Science Data Analysis (GSFC)
Ocean Color Instrument (GSFC)
Spacecraft – (GSFC)
Polarimeters – (SRON, UMBC)
Mission Operations – (GSFC)
Launch services (LSP-SpaceX)
* Fuel only, design life is 3 years, the extra 7 yrs is ~9% of the required mission fuel budget
Ͳ Baseline Requirement
Launch Readiness Date (LRD) Mar. 2023
OCI
CDR
December 9-13, 2019
2-2
You Are Here
June 2020
Grd &
SDS
CDR
Mission
PDR

## Slide 3: PACE Mission Phases (Past and Future)
Phase A
Phase C
Phase D
Phase E (36 months)
Phase B
Phase F
June 2016
July 2017
Aug. 2019
Oct. 2021
June 2023
Pre-Phase A
Concept studies
Cost and schedule (large uncertainty)
Culminates in a Mission Concept Review
Jan 2015
Concept and technology development to determine what requirements are achievable
Some hardware development to mature the technology and reduce risk
Cost and schedule estimates are updated but with uncertainty
Culminates in a Systems Requirements Review
Preliminary design phase and technology development completion
Requirements should be stable and well defined
Engineering unit development
Cost and schedule baselined (expected high confidence)
Culminates in a Preliminary Design Review
Final/Critical design phase and start of major flight build
Requirements verified at the element level
Cost and schedule performance is closely monitored against the baseline
Culminates in a Systems Integration Review
Final system/observatory level assembly and test
Requirements are verified at the system level
Culminates in a Operational Readiness Review, Launch and early in orbit checkout
KDP B
KDP E
KDP A
KDP C
KDP D
Operations and Science Data Collection
Culminates in a Decommissioning Review
KDP F
Decommission/De-Orbit
KDP – Key Decision Point (HQ Gate Review)
We are here

## Slide 4: PACE Project Organization Chart

## Slide 5: Mission Architecture
GPS
TDRSS
Launch Segment
PACE
Observatory
Space Segment
Mission Operations Center (GSFC)
Science Data Segment
(GSFC)
Mission Operations Center (GSFC)
Svalbard
Primary T&C,
Science Data
Punta Arenas
Primary T&C,
Science Data
Ground Segment
Fairbanks
Primary T&C,
Science Data
White Sands
Alternate T&C
Wallops Island
Alternate T&C
Alaska Fairbanks
Science Data
Command & Telemetry
White Sands Complex
CCAFS